PROJECT PROPOSAL

BantayPetsa : A Mobile Product Expiration Monitoring and Stock Action System for Small Retail Stores

Proposed mobile application for monitoring product expiration dates, quantities, expiry alerts, and actions taken on products.

| Proposal Information | Details |
| --- | --- |
| Project Type | Mobile Application / Information Management System |
| Target Users | Small retail store owners |
| Target Platform | Android mobile application |
| Development Period | 16 weeks / approximately 4 months |
| Primary Scope | Product recording, expiry monitoring, alerts, quantity tracking, action history, and basic reports |

1. Project Background

Small retail stores often carry products with different expiration dates. When expiration monitoring depends mainly on manually checking shelves, notebooks, memory, or occasional inspections, the owner can overlook products. This can result in expired products remaining on shelves and being sold to customers.

The proposed application focuses on this specific owner-managed workflow. It is not intended to replace a complete POS or accounting system. Instead, it will help the store owner record products and expiration dates, automatically identify products requiring attention, provide reminders, and record actions taken.

The project is suitable for a mobile-first environment because product checking happens inside the store. The owner can access the product list while inspecting shelves, and the application can be designed to minimize unnecessary data use.

2. Problem Statement

The project addresses the difficulty of consistently monitoring product expiration dates in small retail stores when the process is primarily manual.

Store owner must manually inspect products to identify approaching or expired items.

Products with different expiration dates may be difficult to prioritize.

Expired products may be overlooked and remain available for sale.

Owner may have limited visibility into which products require immediate attention.

There may be no centralized history of actions taken on products approaching or past expiration.

3. Project Objectives

3.1 General Objective

To develop a mobile product expiration monitoring and stock action system that helps small retail stores record, monitor, and act on products approaching or past their expiration dates.

3.2 Specific Objectives

Provide owner with a simple way to register products, quantities, expiration dates, and optional batch/lot information.

Automatically calculate the remaining time before a product expires.

Classify products as Safe, Approaching Expiry, Urgent, or Expired according to configured thresholds.

Provide in-app expiry alerts and, if stable within the schedule, device notifications.

Allow the owner to update quantities as products are sold or removed.

Allow the owner to record actions such as prioritized for sale, sold, returned, or removed.

Maintain a history of expiry-related actions.

Provide dashboard summaries and basic reports for the store owner.

4. Proposed Solution

When products arrive, the owner records the product, quantity, and expiration information. The system calculates the remaining time and assigns an expiry status.

As an expiration date approaches, the product appears in an alert list. The user can open the product, review its quantity and batch information, and record an appropriate action. This creates a simple cycle: Record → Monitor → Alert → Prioritize → Act → History.

5. Target Users and User Roles

| User | Purpose | Main Permissions |
| --- | --- | --- |
| Store Owner | Sole user and administrator of the application. | Add, edit, search and manage products; record quantities and expiration dates; receive expiry alerts; update product status, record actions; view history, dashboard, and reports; manage application settings. |

For the MVP, the Owner will function as the administrator.

6. Detailed System Workflow

Store receives or stocks products.

Owner selects Add Product.

Owner enters product name, category, quantity, unit, expiration date, and optional batch/lot number and shelf/location.

System validates the data and saves the product.

System calculates days remaining and assigns an expiry status.

Product appears in the product list and dashboard.

When the product reaches the configured warning period, it appears in the expiry alerts.

Owner reviews the product and takes action.

Owner may update quantity, prioritize it for sale, record a sale/removal, return it, or remove it from active stock.

System records the action and timestamp.

Owner reviews current expiry conditions and basic reports.

7. Core Features

| Feature | Description | Priority |
| --- | --- | --- |
| Owner Login | Owner authentication. | MUST HAVE |
| Product Management | Add, edit, search, filter, categorize, and archive products. | MUST HAVE |
| Expiry Monitoring | Calculate remaining days and status automatically. | MUST HAVE |
| Expiry Alerts | Show products requiring attention. | MUST HAVE |
| Quantity Tracking | Record current quantity and simple stock changes. | MUST HAVE |
| Action Recording | Record sold, prioritized, returned, removed, or corrected actions. | MUST HAVE |
| History | Show important product/action changes. | MUST HAVE |
| Dashboard | Show monitored, approaching, urgent, and expired products. | MUST HAVE |
| Batch/Lot Tracking | Allow the same product to have separate expiration dates. | SHOULD HAVE |
| FEFO Priority List | Show products that expire first for priority selling. | SHOULD HAVE |
| Custom Alert Threshold | Allow owner to choose warning period. | SHOULD HAVE |
| Basic Reports | Expiry and action summaries. | SHOULD HAVE |

8. Expiry Status Logic

| Status | Example Rule | Purpose |
| --- | --- | --- |
| Safe | Outside the configured warning period | Normal monitoring |
| Approaching Expiry | Within the warning period | Review and plan action |
| Urgent | Within a short urgent period such as 7 days | Immediate attention |
| Expired | Expiration date has passed | Remove/review according to store policy |

Thresholds should be validated with the target store rather than assumed. The system will display stored expiration information; it will not determine whether a product is safe to consume.

9. Recommended MVP Scope

9.1 MUST HAVE

Owner login

Product registration and editing

Expiration date and quantity

Automatic expiry status

Dashboard alerts

Search/filter

Quantity update

Action recording

Product history

Validation and error handling

9.2 SHOULD HAVE

Batch/lot tracking

FEFO priority list

Custom reminder threshold

Basic reports

Activity history

9.4 DO NOT BUILD

Full POS checkout/payment processing

GCash/payment integration

Full accounting

Supplier/procurement management

Customer loyalty

E-commerce/online ordering

Multi-branch enterprise management

AI demand forecasting

Complex sales analytics

10. Scope Boundary: WILL / WILL NOT

10.1 The Application WILL

Maintain a structured product list.

Store expiration dates and quantities.

Identify products requiring attention.

Help owner prioritize products that expire sooner.

Record actions taken.

Provide history and basic reports.

Support Owner role.

10.2 The Application WILL NOT

Process customer payments or replace a POS.

Guarantee that a product is safe to consume.

Automatically decide whether an item should be sold, returned, or disposed of.

Replace the store owner's responsibility for product inspection and applicable safety procedures.

Provide medical, food-safety, or regulatory advice.

Operate as a nationwide commercial inventory platform.

11. Proposed Screen/User Interface

| Screen | Purpose |
| --- | --- |
| Login | Secure Owner entry. |
| Dashboard | Immediate view of products requiring attention. |
| Products | Search, filter, and browse monitored products. |
| Add/Edit Product | Enter product, quantity, expiry, category, and batch information. |
| Product Details | View expiry, quantity, batch information, and actions. |
| Expiry Alerts | Focus on approaching, urgent, and expired products. |
| Record Action | Record sale, priority action, return, removal, or correction. |
| History | Review previous actions. |
| Reports | View basic expiry/action summaries. |
| Settings | Manage alert thresholds and owner account settings. |

12. References

Department of Trade and Industry. Baseline Survey on Digitalization of MSMEs.

TindaHero. Filipino small-store management application.

SariKita. Offline Filipino sari-sari store application.

- Submitted by:

- [Group Representative with Signature]

- [Group Name - Program & Section]

- Submitted to:

- AARON JUDE C. PAEL

- Mobile Programming 1 Indtructor